# Initial Project Planning Template

| Date | 21 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Rising Waters: A Machine Learning Approach to Flood Prediction |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface & Authentication | USN-1 | As a user, I can access a dashboard home page so that I can see project introduction scopes. | 2 | High | Frontend Developer | 19 June 2026 | 21 June 2026 |
| Sprint-1 | User Interface & Authentication | USN-2 | As a user, I can register and log into the application using secure email/password sessions. | 2 | Medium | Frontend Developer | 19 June 2026 | 21 June 2026 |
| Sprint-1 | User Interface & Authentication | USN-3 | As a user, I can access an input web form layout so that I can enter local weather and rainfall numbers. | 2 | High | Frontend Developer | 19 June 2026 | 21 June 2026 |
| Sprint-2 | Data Engineering & Visualization | USN-4 | As a user, I can register for the application through Gmail As a developer, I can ingest historical environmental tables using Kaggle APIs to set up data collection scripts. | 2 | High | Data Engineer | 22 June 2026 | 24 June 2026 |
| Sprint-2 | Data Engineering & Visualization | USN-5 | As a data analyst, I can plot distribution graphs, box charts, and correlation heatmaps to explore features. | 3 | High | Data Engineer | 22 June 2026 | 24 June 2026 |
| Sprint-2 | Data Engineering & Visualization | USN-6 | As a developer, I can handle missing values, isolate outliers, and apply features scaling variables. | 3 | High | Data Engineer | 22 June 2026 | 24 June 2026 |
| Sprint-3 | Machine Learning Modeling | USN-7 | As an ML engineer, I can train the XGBoost classifier to obtain high classification accuracy limits. | 5 | High | ML Engineer | 25 June 2026 | 26 June 2026 |
| Sprint-3 | Machine Learning Modeling | USN-8 | As an ML engineer, I can export the verified trained components to permanent model.pkl and scaler.pkl files. | 2 | High | ML Engineer | 25 June 2026 | 26 June 2026 |
| Sprint-4 | Backend Integration | USN-9 | As a developer, I can build Flask route mappings to validate web form data before processing arrays. | 3 | High | Backend Developer | 27 June 2026 | 28 June 2026 |
| Sprint-4 | Backend Integration | USN-10 | As a developer, I can load the saved joblib serialization blocks into Flask memory layers to perform runtime calculations. | 3 | High | Backend Developer | 27 June 2026 | 28 June 2026 |
| Sprint-4 | Backend Integration | USN-11 | As a user, I can view distinct dynamic output landing screens displaying explicit "Flood Chance" or "No Flood Chance" results. | 2 | High | Backend Developer | 27 June 2026 | 28 June 2026 |
| Sprint-5 | Cloud Deployment & Logging | USN-12 | As a user, I can check a prediction history panel to review my account's historical search activities. | 2 | Medium | Full-Stack / DevOps | 29 June 2026 | 30 June 2026 |
| Sprint-5 | Cloud Deployment & Logging | USN-13 | As a developer, I can push local files to GitHub and set up server hosting setups onto the IBM Cloud pipeline. | 3 | High | Full-Stack / DevOps | 29 June 2026 | 30 June 2026 |